## Slide 1: MRPL M&I REFINERY TURNAROUND KICKOFF
Master Shutdown Schedule & Critical Path Execution Plan

## Slide 2: Turnaround Scope & High-Risk Milestone Gates
• Shutdown Duration: 21 Days (Critical Path: CDU-1 Column Tray Overhaul & Hydrocracker Catalyst Dump).
• Total Equipment In-Scope: 142 Vessels, 88 Heat Exchangers, 320 PSVs, 18 Control Valves.
• Safety Goal: Zero Lost Time Injuries (Goal Zero).